## Slide 1: Introduction to Project Management
Information Technology Project Management, Seventh Edition
Chapter 1

## Slide 2: Introduction
The world as a whole spends nearly $10 trillion of its $40.7 trillion gross product on projects of all kinds
More than 16 million people regard project management as their profession
The overall information and communications technology market grew by 6 percent to almost $3 trillion in 2010

## Slide 3: Motivation for Studying Information Technology (IT) Project Management
IT Projects have a terrible track record, as described in the “What Went Wrong?”

## Slide 4: Advantages of Using Formal Project Management
Better control of financial, physical, and human resources
Improved customer relations
Shorter development times
Lower costs
Higher quality and increased reliability
Higher profit margins
Improved productivity
Better internal coordination
Higher worker morale

## Slide 5: What Is a Project?
A project is “a temporary endeavor undertaken to create a unique product, service, or result” (PMBOK® Guide, Fifth Edition, 2012)

## Slide 6: Project Attributes
A project
  has a unique purpose
  is temporary
  is developed using progressive elaboration
  requires resources, often from various areas
  should have a primary customer or sponsor
    The project sponsor usually provides the direction and funding for the project
  involves uncertainty

## Slide 7: Project and Program Managers
Project managers work with project sponsors, project team, and other people involved in a project to meet project goals
Program: group of related projects managed in a coordinated way to obtain benefits and control not available from managing them individually (PMBOK® Guide, Fifth Edition, 2012)

## Slide 8: Program and Project Portfolio Management
A program is “a group of related projects managed in a coordinated way to obtain benefits and control not available from managing them individually” (PMBOK® Guide, Fifth Edition, 2012)
A program manager provides leadership and direction for the project managers heading the projects within the program

## Slide 9: PM Network: What’s in a Name?
Programs vs. Projects
  Should there be a difference?
  What are the problems with labeling a program as a large project?
  Are different skills needed to be a program manager compared to a project manager?

## Slide 10: Project Portfolio Management
Organizations group and manage projects and programs as a portfolio of investments that contribute to the entire enterprise’s success

## Slide 11: Sample Project Portfolio Approach

## Slide 12: Figure 1-5. Sample Project Portfolio Management Screen Showing Portfolio Optimization

## Slide 13: Project Management Offices
A Project Management Office (PMO) is an organizational group responsible for coordinating the project management function throughout an organization

## Slide 14: PM Network - PMO 2.0
Why do PMOs fail?
  What is the primary reason cited for failure?
How do you resurrect a failed PMO?
How do you ensure longevity of a PMO?
When should a PMO just be closed?

## Slide 15: The Triple Constraint of Project Management

## Slide 16: What is Project Management?
“the application of knowledge, skills, tools and techniques to project activities to meet project requirements” (PMBOK® Guide, Fourth Edition, 2012)
Stakeholders
Core Functions
Facilitating
Functions

## Slide 17: Project Management Knowledge Areas
Knowledge areas describe the key competencies that project managers must develop
  Core Functions
  Facilitating Functions
  Integration Function

## Slide 18: Project Management Tools and Techniques
Project management tools and techniques assist project managers and their teams in various aspects of project management
Gantt chart
network diagram

## Slide 19: Project Stakeholders
Stakeholders are the people involved in or affected by project activities
Who are the stakeholders in a project?

## Slide 20: Why the Improvements?
What Went Right? Improved Project Performance
Chart: 
| Successful IT | Failed
1994 | 0.16 | 0.31
2010 | 0.37 | 0.21

## Slide 21: Coincidence?
Improved Project Performance
Growth in PMP Certification, 1993-2011

## Slide 22: Project Success
There are several ways to define project success:
  Triple Constraint
  Customer/Sponsor Satisfaction
  The results of the project met its main objective

## Slide 23: What Helps Projects Succeed?*
1. User involvement
2. Executive support
3. Clear business objectives
4. Emotional maturity
5. Optimizing scope
6. Agile process
7. Project management expertise
8. Skilled resources
9. Execution
10. Tools and infrastructure
*The Standish Group, “CHAOS Activity News” (August 2011).

## Slide 24: The Role of the Project Manager
Job descriptions vary, but most include responsibilities like planning, scheduling, coordinating, and working with people to achieve project goals
Remember that 97% of successful projects were led by experienced project managers, who can often help influence success factors

## Slide 25: Suggested Skills for Project Managers
The Project Management Body of Knowledge
Application area knowledge, standards, and regulations
Project environment knowledge
General management knowledge and skills
Soft skills or human relations skills

## Slide 26: Ten Most Important Skills and Competencies for Project Managers
1. People skills
2. Leadership
3. Listening
4. Integrity, ethical behavior, consistent
5. Strong at building trust
6. Verbal communication
7. Strong at building teams
8. Conflict resolution, conflict management
9. Critical thinking, problem solving
10. Understands, balances priorities

## Slide 27: Importance of Leadership Skills
Effective project managers provide leadership by example
A leader focuses on long-term goals and big-picture objectives while inspiring people to reach those goals
A manager deals with the day-to-day details of meeting specific goals
Project managers often take on the role of both leader and manager

## Slide 28: Different Skills Needed in Different Situations
Large projects
High uncertainty projects
Very novel projects

## Slide 29: Careers for IT Project Managers
In a 2012 survey, IT executives listed the “nine hottest skills” they planned to hire for in 2013
Project management was second only to programming and application development
Job Categories | Total Current Employees Rank | Growth Rank
Big Data / Analyst | 6 | 1
Business/Systems Analyst | 3 | 3 (tie)
Database Admin / Analyst | 7 | 3 (tie)
Networks / Security | 5 | 5
Project Management | 4 | 2
Software Development | 2 | 6
Other IT Skills( Primarily Help Desk) | 1 | 7

## Slide 30: Nine Hottest Skills*
Skill |  | Percentage of Respondents | 
Programming and application development |  |  | 60%
Project management |  |  | 44%
Help desk/technical support |  |  | 35%
Networking |  |  | 35%
Business intelligence |  |  | 23%
Data center |  |  | 18%
Web 2.0 |  |  | 18%
Security |  |  | 17%
Telecommunications |  |  | 9%
*Source: Rick Saia, “9 Hot IT Skills for 2012,” Computerworld, September 26, 2011.

## Slide 31: The Project Management Profession
The profession of project management is growing at a very rapid pace
It is helpful to understand the history of the field, the role of professional societies like the Project Management Institute, and the growth in project management software

## Slide 32: Global Issues
Several global dynamics are forcing organizations to rethink their practices:
  Talent development for project and program managers is a top concern
  Good project portfolio management is crucial in tight economic conditions
  Basic project management techniques are core competencies
  Organizations want to use more agile approaches to project management
  Benefits realization of projects is a key metric

## Slide 33: Project Management Certification
The Project Management Institute (PMI) is an international professional society for project managers with 380,000 members worldwide in 2012
  Project Management Professional (PMP) has documented sufficient project experience, agreed to follow a code of ethics, and passed the PMP exam
  Certified Associate in PM (CAPM) is achievable with less experience
CompTIA offers another certification option
  CompTIA Project+ has less requirements but is not as well recognized as PMP

## Slide 34: Ethics in Project Management
Ethics, loosely defined, is a set of principles that guide our decision making based on personal values of what is “right” and “wrong”
Project managers often face ethical dilemmas
In order to earn PMP certification, applicants must agree to PMI’s Code of Ethics and Professional Conduct
Several questions on the PMP exam are related to professional responsibility, including ethics

## Slide 35: Project Management Software
There are hundreds of different products to assist in performing project management
Three main categories of tools:
  Low-end tools
  Midrange tools
  High-end tools

## Slide 36: Project Management Software
Various software includes:
  BaseCamp
  Clarizen
  Collabtive (open source)
  dotProject (open source)
  OneDesk
  Genius Inside
  PlanBox

## Slide 37: Class Summary
Project Definition
Difference between project, program and portfolio
Project Management Office
Certification Opportunities
  PMI/PMP
  CompTIA